## Slide 1: Project Closure & Lessons Learned
Kitchen Renovation and Expansion Project

## Slide 2: Project Closure Checklist
Project Objectives:
Transform kitchen into a modern, functional space.
Complete within budget ($75,000) and timeframe (Dec 1, 2024 – Jan 1, 2025).
Key Components:
Design finalization, structural modifications, cabinetry, appliances.
Process Inventory:
Design and planning completion.
Procurement of all necessary materials.
Execution of structural changes and installations.
Final inspection and quality check.
Documentation:
Ensure all design plans and permits are filed.
Gather all contracts, warranties, and user manuals.

## Slide 3: Post-Mortem Review Plan
Objectives:
Evaluate project success against the original goals.
Identify what went well and where improvements can be made.
Method:
Conduct sessions with key stakeholders (homeowner, contractors, vendors).
Gather feedback through surveys and discussions.
Focus Areas:
Budget adherence and resource management.
Timeline and scheduling efficiencies.
Quality of work and client satisfaction.
Tools:
Use feedback forms and financial reports for analysis.

## Slide 4: Project Summary and Benefits
Achievements:
Successful expansion into a modern, functional kitchen.
Project completed on-time with budget compliance.
Long-Term Benefits:
Improved aesthetic and energy efficiency.
Increased property value.
Enhanced daily functionality and homeowner satisfaction.

## Slide 5: Future Considerations
Project Initiation:
Emphasize comprehensive scope definition to cover unforeseen needs.
Strengthen vendor and contractor vetting processes.
Planning Process:
Enhance scheduling by incorporating lessons on time management.
Develop more robust procurement strategies.

## Slide 6: References
Project Management Institute. (2017). A Guide to the Project Management Body of Knowledge (PMBOK Guide).
Schwaber, K., & Sutherland, J. (2013). The Definitive Guide to Scrum: The Rules of the Game.
Kerzner, H. (2017). Project Management: A Systems Approach to Planning, Scheduling, and Controlling.